# Project Progress Report

Use this template to document your project work for each milestone. Complete each section and include required screenshots in Canvas when instructed by your assignment.

## Student and Project Information

| Student Name: | Eric Mckinzy |
| --- | --- |
| Project Name: | Nomad Life Gallery |
| Report Date: | August 8, 2026 |
| GitHub Repository: | https://github.com/Erimck0810/SDC-260 |

## Development Summary

Briefly describe the work completed during this reporting period.

Added the HTML files for the pages of the website, Browse, Artists, Technology, and My Collection. Upon completing this, I kept dis

## Roadmap Progress

| Feature | Planned Version | Status | Notes |
| --- | --- | --- | --- |
| Browser: drop down for artists and pieces |  | Complete | Currently filtered by region, medium, and title. Maybe get more specific with region in the future. |
| Responsive Layout on all pages |  | Complete | Adjusted the size of the pages to test, it works. |
| Technology information |  | Complete | Information about what the site uses and how |
| Collection page with examples |  | Complete |  |

## Feature Time Tracking

| Task | Estimated Time | Actual Time | Difference |
| --- | --- | --- | --- |
| Responsive layout | 2 hours | 30 minutes | 1h, 30m |
| Examples of Artist Cards | 2 hours | 30 minutes | 1h, 30m |
| Examples of Art Cards | 2 Hours | 30 minutes | 1h, 30m |

## Challenges, Bugs, and Solutions

Describe any challenges, bugs, or issues encountered during development. Explain how you resolved them or describe your planned solution if the issue has not yet been fixed.

| Challenge or Bug | Solution or Planned Resolution |
| --- | --- |
| Inconsistencies in the code | Side by side each of the files and fix them piece by piece |
| Cap sensitivities | Side by side each of the files and fix them piece by piece |
| Page files wouldn’t load when clicked on the website | Index file with the coordinating code |

## Goals for the Next Milestone

List your goals for the next project milestone.

Check out page with the payment and shipping fields

Price validation and confirmation state